TPS:

CS4900
Project: Opentray
Stories:
Date: 11/11/2019
Team:	Jason Gunderson	jason.a.gunderson@wmich.edu	(616)240-8301
Jon	Kelly	jonathan.r.kelly@wmich.edu	(269)470-9005

Introduction:

Tasks	Who	Time est	Risk est / 1-10	% complete	Actual time	Review(who did it with you)
Task1	Jason, Jon	1hr	1	75%	10
Task2	Jason, Jon	.5hr	1	50%	.3
Task3	Jason	4	4	80%	5
Task4	Jon	4		35%

Task1: Research installation requirements for Laravel on Ubuntu 18.04LT

Task2: Mock up a home screen for system

Task3: Collect requirements for installation of Laravel

Task4: Look into Laravel built in unit testing