Stories:

CS4900
Project: Opentray
Stories:
Date: 11/11/2019
Team:	Jason Gunderson	jason.a.gunderson@wmich.edu	(616)240-8301
Jon	Kelly	jonathan.r.kelly@wmich.edu	(269)470-9005

Introduction:

	Time to complete	Risk 1-10	Actual time	% Complete
Story1	2 hours	4		0 %
Story2	1.5 hours	2		0 %
Story3	1 hour	2		0 %
Story4	3	4		0 %
Story5	2	2		0 %
Story6	.5	1	.5	100%
Story7	1	7	5	80%
Story8	.5	3	3	100%
Story9	5	7	6	45%
Release 1

Story1: User accounting and access control

Story2: Adding new residents & removing residents who have left

Story3: Updating resident preferences for foods, eating locations, and allergies.

Story4: Storing resident information such as:
- Names
- Room number
- Status
- Likes
- Dislikes
- allergies
- Dining location preferences ( room, dining room1, dining room2… when applicable)

Story5: Print tray cards for staff
- Bulk printing for all residents
- Printing for individual residents

Story6: Run on local server running Ubuntu 18:04

Story7: Development environment will be Laravel

Story8: Site will be hosted by Apache

Story9: System will have an install script to configure server and install software

Story10: Supported by local IT department