TPS:

CS4900
Project: Opentray
Stories:
Date: 12/02/2019
Team:	Jason Gunderson	jason.a.gunderson@wmich.edu	(616)741-6364
Jon	Kelly	jonathan.r.kelly@wmich.edu	(269)470-9005

Introduction:

Tasks	Who	Time est	Risk est / 1-10	% complete	Actual time	Review(who did it with you)
Task1	Jason, Jon	1hr	1	80%	10
Task2	Jason	4	4	80%	5
Task3	Jon	4		35%
Task4	Jason, Jon	3	4	60%
Task5	Jason	6	5	50%

Task1: Research installation requirements for Laravel on Ubuntu 18.04LT

Task2: Collect requirements for installation of Laravel

Task3: Look into Laravel built in unit testing

Task4: Look into current database structure

Task5: Getting Laravel to work with new git pull directories.