TPS:

CS4900
Project: Opentray
Stories:
Date: 02/10/2020
Team:	Jason Gunderson	jason.a.gunderson@wmich.edu	(616)240-8301
Jon	Kelly	jonathan.r.kelly@wmich.edu	(269)470-9005

Introduction:

Tasks	Who	Time est	Risk est / 1-10	% complete	Actual time	Review(who did it with you)
Task1	Jason, Jon	1hr	1	85%	11
Task2	Jason, Jon	4hr	4	80%	6
Task3	Jason	4	4	80%	12
Task4	Jon	4	3	80%
Task5	Jon	2	6	50%	3
Task6	Jon	4	6	0%

Task1: Research installation requirements for Laravel on Ubuntu 18.04LT

Task2: Collect requirements for installation of Laravel

Task3: Iron out Laravel issues with GIT

Task4: Look into Laravel built in unit testing

Task5: Create user Database

Task6: Format printing data